# Project Requirements Document: MarkIt

# BI Analyst

Archit Yadav

# Client/Sponsor

MarkIt

# Purpose

Build a BI dashboard that helps MarkIt understand buyer and seller behavior, search activity, listing performance, and completed sales. This project supports better customer experience, platform improvement, and sales growth decisions.

# Key Dependencies

| Field | Details |
| --- | --- |
| Stakeholders | Alice Shi and Matías Sosa |
| Data Warehouse | Ariana Tirado |
| Data Governance | Cornelia Vega |
| Data Analysis | Sam Winters |
| Technical Work | Dataset access, SQL, ETL, dashboard build, testing |

# Stakeholder Requirements

Required: Customer ID/Username, Item Category, Date.

Required: Listings posted, completed sales, deleted listings.

Required: Daily, quarterly, yearly timescales.

Required: Accessible dashboard.

Desired: Listing duration before sale.

Desired: Searches versus completed sales chart.

# Success Criteria

Dashboard completed within four weeks.

Dashboard accurately shows required KPIs and charts.

Stakeholders can answer key buyer and seller behavior questions.

Dashboard passes peer review, testing, and accessibility review.

# User Journeys

Current state: Stakeholders do not have one centralized dashboard for marketplace behavior. Future state: Stakeholders can use one BI dashboard to understand listings, searches, sales, deletion patterns, and customer behavior.

# Assumptions

Required data exists and is accessible.

User IDs can connect listings, searches, and sales.

Search logs and listing status dates are reliable.

Stakeholders will provide feedback during Week 3.

# Compliance and Privacy

Customer IDs and usernames should be protected. Access should be restricted to approved users. If usernames are sensitive, anonymized IDs should be used.

# Accessibility

Large print.

Clear chart labels.

Text-to-speech alternatives.

High contrast and readable dashboard design.

# Rollout Plan

Week 1: Dataset assigned, validate fields and User IDs.

Week 2: SQL and ETL development.

Week 3: Finalize SQL, dashboard design, first draft peer review.

Week 4: Dashboard development, testing, final review.